FeatureIntel SaaS
Installation & Handoff Guide

Complete artifact inventory, setup order, prerequisites, technical architecture, and product feature summary

| Prepared for | mathscience visuals |
| --- | --- |
| Scope | Next.js SaaS starter, Prisma data model, API routes, auth/workspace, upload and extraction flow |
| Use this guide for | Assembling all generated bundles into one runnable product baseline |

# 1. What you have at the end of this chat

You now have a strong SaaS foundation rather than a single monolithic codebase. The generated deliverables are best treated as a base starter plus targeted integration bundles. Assemble them in the order shown in this guide instead of unzipping everything blindly into the same folder.

Base application starter: Next.js app structure and route layout.

Data layer: Prisma schema, hardened schema review, seed plan, and service layer.

Backend layer: API contracts, route wiring, upload/extraction flow.

Platform layer: auth + workspace session handling and frontend auth wiring.

# 2. Inventory of generated artifacts available now

The table below consolidates the files currently available in the workspace. These are the artifacts you should keep together while assembling the product.

| # | File | Format | What it contains | How to use it |
| --- | --- | --- | --- | --- |
| 1 | featureintel-nextjs.zip | ZIP | Base Next.js App Router starter with pages, components, mock data, README. | Start from this bundle. |
| 2 | prisma_schema/schema.prisma | Prisma schema | Initial database schema. | Reference only; prefer hardened schema below. |
| 3 | prisma_schema/README.md | Markdown | Schema notes. | Reference. |
| 4 | prisma_schema_review/schema.hardened.prisma | Prisma schema | Reviewed and improved schema with relation/index fixes. | Use this as the working schema. |
| 5 | prisma_schema_review/SCHEMA_REVIEW.md | Markdown | Schema review findings and rationale. | Reference. |
| 6 | prisma_service_layer_bundle.zip | ZIP | Zod validators and Prisma service layer bundle. | Apply after base app + schema. |
| 7 | prisma_service_layer/docs/USAGE.md | Markdown | How to use the service layer. | Reference during integration. |
| 8 | nextjs-api-route-wiring-bundle.zip | ZIP | Next.js API route wiring to services and validation helpers. | Apply after service layer. |
| 9 | nextjs_api_wiring/docs/ROUTE_WIRING_GUIDE.md | Markdown | Route wiring guide. | Reference during integration. |
| 10 | nextjs-upload-extraction-wiring.zip | ZIP | Document upload + extraction job vertical slice. | Apply after route wiring. |
| 11 | nextjs_upload_extraction/docs/UPLOAD_EXTRACTION_FLOW.md | Markdown | Upload/extraction flow details. | Reference. |
| 12 | auth-workspace-session-skeleton.zip | ZIP | Auth.js + workspace session architecture skeleton. | Apply before frontend auth wiring. |
| 13 | auth_workspace_skeleton/docs/AUTH_WORKSPACE_ARCHITECTURE.md | Markdown | Detailed auth/workspace architecture. | Reference. |
| 14 | auth_workspace_skeleton/README.md | Markdown | Auth skeleton setup notes. | Reference. |
| 15 | frontend-auth-workspace-wiring.zip | ZIP | Frontend screens wired to auth state and workspace switch. | Apply after auth skeleton. |
| 16 | frontend_auth_wiring/docs/FRONTEND_AUTH_WORKSPACE_WIRING.md | Markdown | Frontend auth/workspace wiring notes. | Reference. |
| 17 | frontend_auth_wiring/README.md | Markdown | Frontend auth setup notes. | Reference. |
| 18 | featureintel-nextjs/README.md | Markdown | Base app starter README. | Reference. |
| 19 | Pasted markdown.md | Source note | Original product concept note for the feature-intelligence SaaS. | Product vision reference. |

ZIP bundles only:

featureintel-nextjs.zip

prisma_service_layer_bundle.zip

nextjs-api-route-wiring-bundle.zip

nextjs-upload-extraction-wiring.zip

auth-workspace-session-skeleton.zip

frontend-auth-workspace-wiring.zip

# 3. Recommended assembly order

Use the bundles in this sequence. This avoids patch collisions and makes it easier to validate each layer before moving forward.

Create one new repository folder, then extract featureintel-nextjs.zip into it.

Replace the starter Prisma schema with prisma_schema_review/schema.hardened.prisma.

Add the Prisma service layer from prisma_service_layer_bundle.zip.

Add the API route wiring from nextjs-api-route-wiring-bundle.zip.

Add upload and extraction flow from nextjs-upload-extraction-wiring.zip.

Add auth and workspace session skeleton from auth-workspace-session-skeleton.zip.

Add frontend auth/workspace wiring from frontend-auth-workspace-wiring.zip.

Install dependencies, configure environment variables, run migrations, seed data, and boot the app.

# 4. Provisions and prerequisites you need before setup

Below is the minimum provision set for a serious MVP. You can start locally first, then move the same setup to staging and production.

| Provision | Recommended choice | Why it is needed |
| --- | --- | --- |
| Node.js | v20 LTS recommended | Build and run Next.js + tooling. |
| npm / pnpm | Current stable | Package management. |
| PostgreSQL | Local Docker or managed DB | Primary system of record for tenants, sources, documents, jobs, features, approvals, reports. |
| Prisma | CLI + client | Schema migrations and typed DB access. |
| Object storage | S3 / Supabase Storage / Cloudflare R2 | Production file storage for uploads and report exports. |
| Auth provider | Auth.js with email/Google/SSO as needed | Identity and session handling. |
| Background jobs | Simple DB-backed polling first; Trigger.dev / Inngest / BullMQ later | Non-blocking extraction processing. |
| LLM / extraction provider | OpenAI or your chosen model endpoint | Real extraction later; mock extraction works initially. |
| Stripe | Optional for MVP | Billing and subscription enforcement later. |
| Monitoring | Sentry / PostHog optional but recommended | Error tracking and usage visibility. |

# 5. Step-by-step installation guide

## Step 1 - Create your working project folder

Make a new folder, for example: featureintel-saas/

Extract featureintel-nextjs.zip into that folder.

Open the folder in VS Code or your preferred IDE.

## Step 2 - Add the hardened Prisma schema

Copy prisma_schema_review/schema.hardened.prisma into the project as prisma/schema.prisma.

Keep the review notes file for reference while integrating relations and indexes.

If there is already a schema in the base app, replace it with the hardened version.

## Step 3 - Add service-layer and validation files

Extract prisma_service_layer_bundle.zip into the project root, preserving folder structure.

Check for overlaps under src/lib/prisma and src/lib/validation.

Read prisma_service_layer/docs/USAGE.md before changing service method names.

## Step 4 - Add API route wiring

Extract nextjs-api-route-wiring-bundle.zip into the same project.

Review route handler paths under src/app/api/**/route.ts.

Confirm imports point to the actual service factory and helper locations in your project.

## Step 5 - Add upload and extraction flow

Extract nextjs-upload-extraction-wiring.zip into the project.

Review the upload endpoint and storage adapter.

For development, local file storage is acceptable; for production, swap it to S3 / R2 / Supabase Storage.

Keep the mock extraction flow initially so you can validate the vertical slice end to end.

## Step 6 - Add auth and workspace session layer

Extract auth-workspace-session-skeleton.zip into the project.

Configure Auth.js providers and Prisma adapter according to your chosen login method.

Ensure Membership and Workspace checks align with your Prisma schema model names.

## Step 7 - Wire frontend screens to auth/workspace state

Extract frontend-auth-workspace-wiring.zip into the project.

Confirm the protected layout and workspace switch components line up with the auth skeleton.

At this stage, your dashboard, sources, and repository screens should start using live context instead of mock-only state.

## Step 8 - Install dependencies

From the project root, run npm install (or pnpm install if you standardize on pnpm).

If the project does not yet include all required packages, add them: next, react, react-dom, prisma, @prisma/client, zod, next-auth or auth.js packages, and any storage/queue SDKs you choose.

Run npx prisma generate after schema changes.

## Step 9 - Configure environment variables

Create a .env.local file. Typical variables you will need:

| Variable | Purpose |
| --- | --- |
| DATABASE_URL | Postgres connection string |
| NEXTAUTH_SECRET / AUTH_SECRET | Session signing secret |
| NEXTAUTH_URL / AUTH_URL | Base application URL |
| GOOGLE_CLIENT_ID / SECRET | If using Google sign-in |
| STORAGE_BUCKET / S3 keys | If using object storage |
| OPENAI_API_KEY or chosen LLM key | For real extraction later |
| STRIPE_SECRET_KEY | Only when billing is added |
| SENTRY_DSN | Optional monitoring |

## Step 10 - Run database setup

Create your Postgres database.

Run npx prisma validate

Run npx prisma format

Run npx prisma migrate dev --name init

Run npx prisma generate

Add the seed script into prisma/seed.ts if not already present, then run npx prisma db seed.

Use Prisma Studio to confirm workspaces, users, sources, documents, jobs, and features exist.

## Step 11 - Start the app locally

Run npm run dev

Open the local URL shown by Next.js.

Test the path: sign in -> choose workspace -> upload a document -> create/run extraction job -> open repository -> open feature detail.

# 6. Technical architecture summary

| Layer | Current design |
| --- | --- |
| Frontend | Next.js App Router, protected layouts, workspace-aware UI, dashboard/sources/repository/pipeline/reports pages. |
| Auth & access | Auth.js sessions + Prisma membership checks + active workspace cookie as a hint only. |
| Backend | Next.js route handlers with Zod validation, request context resolution, role guards, service layer. |
| Data layer | Postgres + Prisma for structured product intelligence records and workflows. |
| Storage | Local disk for dev; object storage for production uploads and exports. |
| Jobs | ExtractionJob table and vertical slice; move to background queue for production reliability. |
| AI layer | Mock extraction now; real parsing/extraction/dedup/classification later. |
| Observability | Audit logs already modeled; add Sentry/PostHog/logging for production. |

# 7. Product features captured in this build

Workspace-based multi-tenant SaaS structure

Authentication and workspace switching

Source management for Jira, ADO, docs, and uploaded files

Document ingestion and extraction job creation

Feature repository with feature detail and traceability

Approvals, comments, reports, saved views, and collaboration scaffolding

Billing, tenant settings, and roadmap screens at UI level

Service layer and route contracts that can be expanded into production APIs

# 8. What is still needed before production shipment

| Priority | Items |
| --- | --- |
| Must do next | Real auth provider config, production object storage, real background jobs, live frontend data wiring everywhere, service/route tests, rate limiting, error monitoring. |
| Strongly recommended | Real extraction pipeline, tenant-isolation tests, admin/support tooling, export/delete workspace flows, usage metering, Stripe billing. |
| Later differentiation | Semantic dedup, relationship graph, AI query layer, roadmap suggestions, richer dashboards. |

# 9. Recommended repository structure after assembly

featureintel-saas/
  app or src/app/
    api/
    auth/
    dashboard/
    sources/
    pipeline/
    repository/
    reports/
    settings/
  components/
  lib/
    auth/
    prisma/
    validation/
    storage/
    jobs/
  prisma/
    schema.prisma
    seed.ts
  public/
  docs/
  .env.local

# 10. Practical build plan from here

First, make the local dev build work end to end with seeded demo data.

Next, replace local storage with object storage.

Then, replace immediate mock extraction with an asynchronous worker.

After that, wire all major frontend screens to real APIs and add tests.

Finally, add billing, monitoring, deployment pipeline, and legal/compliance basics for customer launch.

# 11. Quick start commands

# from project root
npm install
npx prisma validate
npx prisma format
npx prisma migrate dev --name init
npx prisma generate
npx prisma db seed
npm run dev

# 12. Final guidance

Treat the base Next.js ZIP as the foundation and the later ZIP files as layered upgrades. Keep the hardened Prisma schema as the source of truth, and integrate one layer at a time. Validate after each layer: schema, services, routes, upload flow, auth, frontend.

Google Drive should remain a connector or import/export surface, not the primary data store. Use Postgres for structured records and object storage for files.